MONKSPACES

Product Platform

Team Product Blueprint & Delivery Plan

Version 1.0 | 26 October 2026 | Proposed working baseline

Purpose: align product, engineering, QA, client IT and regulatory stakeholders on the product vision, initial scope, architecture, parallel delivery plan, testing approach and decisions still required.

# At a glance

| Product direction | Shared product & packaging data foundation + data-quality workflows + business modules |
| --- | --- |
| Initial target | Focused EPR proof-of-value for one agreed jurisdiction |
| Proposed stack | Angular + TypeScript ¦ FastAPI + Python ¦ PostgreSQL ¦ private object storage |
| Delivery approach | Parallel workstreams, vertical slices, weekly demos, continuous automated testing |
| Planning target | 8 weeks for a narrow proof-of-value; not a commitment for a complete production SaaS |

# 1. Executive summary

Monkspaces is planning a shared product and packaging data platform that consolidates information from client data sources, improves data quality, and supports multiple business modules on the same trusted data foundation.

The proposed first module is an EPR (Extended Producer Responsibility) proof-of-value for one agreed jurisdiction. The longer-term platform may support PPWR, Digital Product Passport (DPP), costing, and other product-compliance workflows.

The initial delivery plan targets a focused 8-week proof-of-value. This is a planning target, not a commitment to deliver the complete production-ready multi-module SaaS platform in eight weeks.

# 2. Business problem and opportunity

Product and packaging information may be spread across ERP, PLM, data warehouses, spreadsheets, and supplier files. Fields, units, identifiers, and data quality can differ between sources.

Teams need a repeatable way to ingest and standardize this information, identify gaps, assign corrections, review changes, and understand how calculations were produced.

A shared data foundation can reduce repeated data preparation across modules and make calculations more explainable, traceable, and reusable.

# 3. Product vision

Create one governed product and packaging data foundation, with data-quality and correction workflows, that can power multiple business modules.

Core value: collect data once, standardize it, improve it continuously, and reuse it across EPR and future modules while preserving source lineage and auditability.

# 4. Proposed platform layers

Layer 1 — Shared Data Foundation: imports and integrations, field mapping, normalization, canonical product/packaging/material records, source lineage, and secure file storage.

Layer 2 — Data Quality & Improvement: validation rules, issue queue, assignment, correction proposals, review/approval, revalidation, and audit history.

Layer 3 — Business Modules: initial EPR calculation and analysis; future PPWR, DPP, costing, and other modules can reuse the shared foundation.

Each business module should own its domain-specific rules and outputs. Data-quality status must not be treated as the same thing as regulatory compliance status.

# 5. Initial scope: EPR proof-of-value

In scope for the initial proof-of-value: one selected jurisdiction; representative product and packaging data; CSV/Excel import; core product/packaging records; basic data-quality checks; issue and correction workflow; one approved/versioned EPR rule set; explainable calculation breakdown; calculation history; a simple hotspot view; automated tests; staging deployment and stakeholder demo.

Potential stretch goal if capacity allows: a simple what-if scenario comparison.

Not assumed in the initial scope: every jurisdiction, all client system integrations, bidirectional write-back, full PPWR/DPP/costing modules, advanced forecasting, or full production hardening and certification.

# 6. Proposed architecture and technology stack

Frontend — Angular + TypeScript for product/packaging screens, imports, issue management, EPR results, and administration.

Backend — Python + FastAPI for REST APIs, import processing, validation, workflow, and calculation services.

Database — PostgreSQL for core relational records, workflow, rule versions, and calculation history. Use JSONB selectively for genuinely variable attributes.

File/evidence storage — private object storage such as S3-compatible storage or Azure Blob, subject to company/client standards.

Authentication — OAuth 2.0 / OpenID Connect using an approved identity provider.

Delivery and quality — Docker, CI/CD, automated tests, structured logs, and managed hosting. Start with a modular monolith; microservices and Kubernetes are not required for the initial proof-of-value unless existing standards require them.

These are proposed defaults. Confirm them against the existing repository, company standards, hosting constraints, and client security requirements before final implementation.

# 7. High-level data flow

1. Collect sample data from CSV/Excel and, later, one verified read-only source integration.

2. Create an import batch and preserve the original file/source reference securely.

3. Map source fields to canonical fields and normalize known units and values.

4. Store canonical product, packaging, and material records in PostgreSQL.

5. Run data-quality checks and raise actionable issues for missing or inconsistent values.

6. Assign issues, submit corrections, approve changes where required, and retain before/after history.

7. Select the jurisdiction and reporting period; run the calculation using an approved rule version.

8. Store the calculation run, inputs, rule version, warnings, exclusions, line-item breakdown, and totals.

9. Present results and basic hotspots, with traceability to the underlying records.

# 8. External integrations and data sharing

Day 0: request sample product/packaging data, data dictionary, approved EPR rulebook, reference calculations, source-system details, API documentation, and sandbox/access process.

Start with CSV/Excel so product development can proceed while source-system access is being clarified.

Run a feasibility spike for one source system (ERP, PLM/Trace One, or Snowflake) after confirming API/export availability, authentication, permissions, rate limits, network access, data ownership, and refresh expectations.

Do not assume any specific ERP/PLM API is available or that bidirectional sync is possible. Keep the first integration read-only unless write-back is explicitly agreed and verified.

Use anonymized or synthetic data for development where possible. Share credentials only through approved secret-management processes, not email, spreadsheets, or source control.

# 9. Parallel delivery roadmap

Day 0 — Kick-off, scope and owners; request client data/rules/API access; establish repository, environments, decision log, acceptance criteria and test approach.

Week 1 — Architecture and API contracts, schema draft, Angular shell, FastAPI skeleton, CI/test setup, and client data profiling.

Week 2 — Import staging, mapping, product/packaging APIs and screens; demonstrate first end-to-end slice: file → validation → database → API → UI.

Week 3 — Data-quality rules and issue queue; confirm jurisdiction-specific rule requirements and reference cases.

Week 4 — Correction, approval, revalidation, and audit workflow; finalize versioned rule model.

Week 5 — Implement the EPR calculation engine for the selected jurisdiction using approved rules.

Week 6 — Calculation history and fee breakdown; document one-source integration feasibility findings.

Week 7 — Basic hotspot dashboard/scenario comparison; security and regression hardening.

Week 8 — UAT, reconciliation, defect closure, demo, known limitations, and pilot go/no-go decision.

Workstreams run in parallel: product/data discovery, backend/data ingestion, frontend, quality/workflow, EPR rules/calculation, and QA/DevOps/security. Weekly integration demos and shared API contracts are essential.

# 10. Testing and definition of done

Every task has acceptance criteria and a named owner.

Each pull request passes relevant lint/build and automated tests.

Import tests cover valid and invalid files, missing columns, duplicate records, malformed values, and unknown units.

Data-quality tests cover issue creation, correction, approval/rejection, revalidation, and audit history.

Security tests include unauthorized actions and cross-tenant access attempts.

EPR results are checked against at least three client/SME-approved reference cases. Do not invent rates, exemptions, formulas, or expected results.

Calculation records identify the input snapshot/reference, reporting period, rule version, warnings, exclusions, and line-item breakdown.

Weekly demos show working software and evidence; blockers and decisions have owners and next actions.

Before pilot sign-off, review regression results, unresolved defects, permissions, logs, deployment/backup expectations, UAT evidence, and known limitations.

# 11. Team collaboration and governance

Solution Architect / Tech Lead: architecture, API contracts, dependencies, technical decisions, code review, and client technical coordination.

Frontend Developer: Angular application shell, product/packaging screens, issue workflow, EPR results, and API integration.

Backend / Data Engineer: schema, import pipelines, canonical records, validation, APIs, rule versioning, and calculation engine.

QA / Test Engineer: test strategy, fixtures, integration/regression testing, calculation reconciliation, and defect evidence.

Product Owner / Regulatory SME: scope priorities, jurisdiction/rule interpretation, acceptance criteria, and expected calculation results.

Client IT / Data Owner: source-system documentation, data extracts, sandbox access, permissions, field meanings, and refresh constraints.

Roles may be combined depending on actual team size. Assign named people and confirm capacity before treating dates as commitments.

Recommended cadence: short daily stand-up; weekly working demo; weekly risk/decision review; pull-request review and tests throughout.

# 12. Key risks and mitigations

Delayed client API access — keep CSV/mock data flow working and limit the first connector to one source.

Unapproved EPR rules or missing reference results — treat SME approval as a calculation sign-off dependency; build the engine against explicit specifications.

Inconsistent source data — profile early, document mappings, preserve source values, and flag uncertain conversions rather than guessing.

Unclear MVP boundaries — keep one jurisdiction and the agreed core workflow as the delivery target; put additional modules in the backlog.

Security or tenant-isolation gaps — enforce authorization in the backend and test negative access paths before pilot.

Overlapping work causing integration failures — agree API contracts early, use mock APIs where needed, and integrate continuously.

# 13. Decisions required from the team/client

Which jurisdiction, EPR scheme, and reporting year are first?

Who approves the regulatory interpretation and expected calculation results?

What sample datasets and data dictionary can be shared, and when?

Which source system should be the first integration proof, and what access is available?

What are the required tenant/user roles, identity provider, hosting, data residency, retention, and security standards?

Is the initial MVP strictly read-only to source systems, with no write-back?

What are the must-have demo acceptance criteria versus stretch goals?

Who owns each workstream, and what is each person's weekly availability?

# 14. Success criteria for the initial proof-of-value

A representative data file can be imported and errors are understandable.

Product and packaging records can be viewed through the Angular UI and traced to source data.

Data-quality issues can be created, corrected, reviewed, and audited.

One jurisdiction's EPR calculation runs using approved rules and matches agreed reference cases.

Calculation results show rule version, assumptions, exclusions/warnings, and fee breakdown.

Core API/UI flows have automated test coverage and the staging demo is repeatable.

Stakeholders agree on the remaining gaps and make an informed pilot go/no-go decision.

# 15. Document status

Version 1.0 — 26 October 2026. This is a proposed team-facing product blueprint based on current discussions.

Confirmed direction: shared data foundation; data quality and correction workflow; EPR as initial module; potential future PPWR, DPP and costing modules; parallel delivery and continuous testing.

Still to confirm: final jurisdiction and rules, exact data schema, available source APIs, hosting/identity standards, team capacity, and client acceptance criteria.

Update this document after material decisions. If the document conflicts with a later approved decision, surface the conflict and revise the document rather than silently assuming.